GOVERNMENT OF ASSAM ASLMS Assam State Litigation Management System From bare virtual machines to a running, monitored and backed-up ASLMS. Hosting Guide For data-centre system administrators · Rocky Linux 9 / RHEL 9 · Deployment · Updates · Operation

| Document | Details |
| --- | --- |
| Title | ASLMS Hosting Guide |
| Owner | Government of Assam |
| Audience | System administrators of the data centre that hosts ASLMS |
| Version | 1.0 |
| Date | 27 October 2026 |
| Status | Draft for review with the data centre |
| Classification | For official use |

# Document control

| Version | Date | Description |
| --- | --- | --- |
| 1.0 | 27 October 2026 | First issue. Part 1: the one-VM pilot (the plan for the pilot), its preparation on Rocky Linux 9, deployment, Case Assistant, installer, backups, updates and operation. Part 2: full hosting for about 1,000 users and moving from one VM to many, after the pilot is approved. |

| Source in the ASLMS repository (branch main) | Used for |
| --- | --- |
| docs/operations.md (the operations runbook) | Installation, upgrades, backups, restore, certificates, monitoring, PgBouncer, troubleshooting |
| compose.yml, .env.example | Services, profiles, ports, volumes, health checks, settings |
| backend/aslms/jobs/celery_app.py | The schedule of the daily and weekly jobs |
| docs/design/deployment-checklist.md (Parts A, B and C) | The closed-network pilot, monitoring and PgBouncer decisions |
| docs/design/assistant-ollama.md | The local AI model (approved; being built as backlog row 188) |
| docs/design/session-timeout.md | Session settings (approved; backlog row 169) |
| docs/backlog.md rows 192, 193 and 194 | Multi-server layout, releases and the move (192); the one-VM installer (193); the multi-VM installer (194). All planned, not built |
| docs/napix_integration_notes.md | The court-data gateway and its credentials |

### Contents

1. About this guide	4

Part 1. Pilot hosting on one VM	7

2. The pilot VM: layout, size and trade-offs	8

3. Network and security for the pilot VM	11

4. Preparing the VM (Rocky Linux 9)	13

5. Deploying ASLMS on the pilot VM	18

6. The Case Assistant on the pilot VM	23

7. The one-VM installer (aslms-setup)	27

8. Backups and updates for the pilot	29

9. Operating ASLMS	33

10. Checklists for the pilot	38

Part 2. Full hosting for about 1,000 users	39

11. Layout, roles and sizes	40

12. Network for the multi-VM layout	41

13. Preparing the VMs and the AI server	42

14. Staging, releases and patch updates	43

15. The multi-VM installer	44

16. Moving from one VM to many	45

Annexure A. Port and firewall matrix	46

Annexure B. Environment variables	48

Annexure C. Command reference	50

Annexure D. Information to be confirmed	52

# 1. About this guide

## 1.1 Purpose and audience

This guide takes a system administrator from a bare virtual machine (VM) to a running ASLMS, and then through updates and day-to-day operation. It is written for the administrators of the data centre that will host ASLMS. It assumes working knowledge of Linux server administration on the Red Hat family (dnf, firewalld, SELinux) and SSH. It does not assume knowledge of Docker beyond the commands it gives.

ASLMS (Assam State Litigation Management System) is the Government of Assam's portal for tracking the State's cases before the Gauhati High Court. It collects cause lists, case details and orders from the court's official eCourts interface (the NAPIX gateway), recommends each case to the department it belongs to, and gives departments alerts, file movement, notes, documents, reports and a Case Assistant. It runs as one Docker Compose stack.

## 1.2 How the guide is organised

The plan The pilot runs on one VM (owner's decision, 27 October 2026). Part 1 is that plan and is complete on its own: read and follow Part 1 to host the pilot. Part 2 is for later. Hosting for about 1,000 users across several VMs, and the move from one VM to many, follow once senior management approves the pilot. They depend on backlog rows 192 and 194, which are not built yet.

| Part | Chapters | Status |
| --- | --- | --- |
| Part 1. Pilot hosting on one VM | 2 Layout, size and trade-offs · 3 Network · 4 Preparing the VM (Rocky Linux 9) · 5 Deploying ASLMS · 6 Case Assistant · 7 The one-VM installer · 8 Backups and updates · 9 Operating · 10 Checklists | Supported now (installer: row 193, planned) |
| Part 2. Full hosting for about 1,000 users | 11 Layout and sizes · 12 Network · 13 Preparing the VMs and the AI server · 14 Staging, releases and patch updates · 15 The multi-VM installer · 16 Moving from one VM to many | After the pilot is approved (rows 192 and 194) |
| Annexures | A Ports · B Environment variables · C Commands · D Information to be confirmed | Both parts |

Every command, file, service, port and setting specific to ASLMS is taken from the ASLMS repository (branch main). Where the repository does not define something a data centre needs, the guide gives a clearly labelled recommendation, or lists the point in Annexure D, "Information to be confirmed". Operating-system and vendor commands come from the vendors' official instructions and are marked as such.

## 1.3 What you need before you start (pilot)

| Item | Provided by | Notes |
| --- | --- | --- |
| One VM as in section 2.2, with Rocky Linux 9 (RHEL 9 and AlmaLinux 9 also fit) | Data centre | A GPU if available (section 2.3). |
| Backup storage outside the VM (a backup share or the data centre's backup service) and VM snapshots | Data centre | Mandatory for the pilot: there is no second server (section 2.4). |
| Network access as in chapter 3 and Annexure A | Data centre | Inbound HTTPS from the users' network; outbound HTTPS to the court-data gateway and the mail relay. |
| A host name for the portal, with a DNS record; internal names for later scaling | Data centre / owner | Sections 3.4 and 2.5. |
| A TLS certificate for that name, or approval to use an internal certificate authority | Data centre / NIC / owner | Section 3.5. |
| A mail relay (SMTP) and a sender address on a verified domain | Data centre / NIC / owner | Mandatory: a 6-digit code is e-mailed at every sign-in. |
| The court-data (NAPIX) credentials | Owner | Four values, entered by name in .env (section 5.3). Never sent by e-mail in clear, never printed. |
| The first Super Administrator's e-mail and an address for monitoring alerts | Owner | Sections 5.8 and 9.4. |
| The ASLMS release (code and images), later the update files, and a way to bring files in | Owner / data centre | Secure transfer through a jump host, or approved media (sections 5.1 and 8). |
| The start date of the backdated court-data collection | Owner | Section 5.10. |

## 1.4 Conventions

- Commands are shown in shaded boxes in a monospace font. Lines starting with # are comments.

- <angle brackets> mark a value you supply, for example <portal host name>. Never type the brackets.

- All docker compose commands run in the application directory /srv/aslms as an administrator who is a member of the docker group (section 4.3).

- Operating-system commands are for Rocky Linux 9 and apply unchanged to RHEL 9 and AlmaLinux 9.

- Gold boxes are recommendations: good practice that ASLMS itself does not define. Red boxes are rules that must not be broken. Navy boxes mark features that are approved or planned but not yet delivered, with the backlog row that delivers them.

- Settings are always named, never shown with a value. Secrets are generated on the VM (section 5.3) and never written into this guide, a ticket or an e-mail.

## 1.5 Rules that must never be broken

From the ASLMS runbook and project rules The court-data master switch `NAPIX_ENABLED` is never written into a file. It defaults to false. It is given on the command line of every docker compose up that creates or recreates the api or worker, for example NAPIX_ENABLED=true docker compose up -d --wait. A start without it turns court data off (section 9.1). The database is upgraded only through the `migrate` step, after stopping api, worker, scheduler, web and pgbouncer. The order is always: build (or load), stop, migrate, start (section 8.5). Secrets come only from `.env`. Never print, paste, e-mail or commit .env; never put a secret in a log or a ticket. Sign-in needs a working mail relay. There is no bypass. The portal is reached only by its proper host name (PORTAL_BASE_URL). Any other name or a bare IP address is refused. The `scheduler` and the `worker` run exactly once. Never start a second copy, on this VM or another. No cloud AI model, ever. The AI model runs on a Government-controlled machine; never run ollama signin. Legal records are never deleted. Never delete the document store, its backup mirror or the database volume. Backups leave the VM. SELinux stays enforcing.

# Part 1. Pilot hosting on one VM

The plan for the pilot: the whole of ASLMS on one virtual machine. Supported now.

- Chapter 2 describes the VM, its size, the Case Assistant options and the trade-offs of one VM, and how to set it up ready to scale.

- Chapters 3 to 6 take the VM from bare to running: network, Rocky Linux 9 preparation, deployment, and the Case Assistant on the same VM.

- Chapter 7 describes the one-VM installer (aslms-setup, backlog row 193, planned), which will do chapters 4 to 6 for you.

- Chapters 8 to 10 cover backups off the VM, updates, day-to-day operation and the checklists.

# 2. The pilot VM: layout, size and trade-offs

## 2.1 What runs on the VM

One VM runs the whole ASLMS Compose stack. Backups go to storage outside the VM.

| Service | Role | Published |
| --- | --- | --- |
| proxy | nginx 1.28: TLS, host-name check, body limits, per-address throttling | 443 and 80 (80 only redirects) |
| web | The portal (Next.js backend-for-frontend), one process only | none |
| api | The HTTP API, as database role aslms_app | none |
| worker | The court-data load-and-refresh queue (aslms queue-worker) | none |
| scheduler | Celery beat and its jobs | none |
| init | Preflight, document-store check, migration guard, role passwords, seed; then exits | none |
| backup | Dumps, store mirror, retention, weekly restore check | none |
| migrate | Profile ops: the explicit upgrade and aslms ops restore; never started by up | none |
| postgres | PostgreSQL 16.15, the database | none |
| pgbouncer | Connection pooling (transaction mode) for api, worker, scheduler | none |
| redis | Redis 7.4: the court-data token and Celery messages; password, memory only | none |
| clamav | ClamAV 1.5.4: virus scan of every upload | none |
| Monitoring profile | prometheus, alertmanager, grafana, flower, postgres-exporter, redis-exporter, pgbouncer-exporter, ops-exporter | Grafana, Prometheus, Alertmanager and Flower on 127.0.0.1 only |
| Profile monitoring-host (optional) | node-exporter, cadvisor: host and container metrics on a Linux VM | none |
| Ollama (on the host, once row 188 is merged) | The Case Assistant's local model (section 2.3) | none |

Persistent data: the Docker volume pgdata_v3 (the database), clamdb_v3 (virus signatures), prometheus_v3, alertmanager_v3 and grafana_v3 (monitoring history only), and the bind-mounted folders ./data (the document store data/store and cause-list PDFs), BACKUP_DIR and infra/proxy/certs.

## 2.2 Size

The runbook's minimum host is 4 cores, at least 8 GB of memory for Docker and 200 GB of free SSD. The figures measured on the development system are: database 3.3 GB now and about 8–15 GB after a year; order PDFs about 35 GB for the full history and 50–60 GB with a year of growth; PostgreSQL about 1.7 GB of memory; ClamAV about 1–1.5 GB, more during a signature reload; about 30 GB for the previous release's images (kept for rollback) and update files.

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Pilot VM: 16 vCPU, 64 GB RAM, 1 TB of fast SSD, and an NVIDIA L4 24 GB (or similar) if the data centre can provide a GPU. Disk layout in section 2.5. Users: about 100–200 active users. This is an estimate until a load test is run (row 192). PostgreSQL settings: raise them from the 8 GB defaults following the runbook's rule (shared buffers about 25 % and effective cache 50–75 % of the memory Docker has, leaving room for the other services), for example PG_SHARED_BUFFERS=8GB and PG_EFFECTIVE_CACHE_SIZE=24GB. Keep PG_MAX_CONNECTIONS at 100 unless the connection budget (section 9.4) needs more. Backup storage outside the VM: 2 TB (a backup share or the data centre's backup service).

## 2.3 The Case Assistant on one VM

The local model is available once backlog row 188 (assistant-ollama) is merged Until then ASSISTANT_MODE=off. Chapter 6 has the steps.

| Option | What it means | Notes |
| --- | --- | --- |
| With a GPU: the local model on the same VM | Ollama runs on the VM itself, using the GPU. The default model qwen3.5:4b took 3.7 GB of GPU memory on the owner's test and answered in 1.4–2.6 s after a first load of about two minutes. | Recommended when a GPU is available. The api reaches Ollama on the host (chapter 6). |
| Without a GPU: the local model on the CPU | Slow: a 4B model roughly 30–90 s per answer; a smaller model (for example qwen3.5:2b) is faster but less accurate. | The time limits must be raised (section 6.7). |
| Preview mode | Answers by text search over the stored court records, with no model. | The preflight refuses it with APP_ENV=prod, so it cannot be used on the production pilot. |
| SourceTrace later | The intended AI, once its connector is built (row 36). | Waiting for SourceTrace's API documentation. |
| Off | No Case Assistant. | The default. |

## 2.4 Trade-offs of one VM

| Trade-off | What it means | How the pilot copes |
| --- | --- | --- |
| No staging VM | Each update reaches production without a rehearsal on a copy of production. | The automatic pre-migrate backup and the rollback (sections 8.5 and 8.6). Releases with a database change are tested as thoroughly as possible on the owner's development machine first. Staging on the same VM is not advised (it would share the court-data allowance, the mail relay and the resources). |
| No standby database | If the VM or its disks are lost, ASLMS is down until it is restored. | Backups must go to storage outside the VM (a backup share or the data centre's backup service), plus VM snapshots (section 8.1). Worst-case loss about 6 hours of work. |
| Short outages for maintenance | Operating-system updates that need a reboot stop the portal for a few minutes. | Reboots in the evening (section 8.4). |
| Capacity | About 100–200 active users (estimate). | Part 2 when the pilot is approved and more users join. |

## 2.5 Set it up ready to scale

Moving later to several VMs (chapter 16) is easiest if the pilot is set up so that each part can move without touching the others. What is possible now, and what waits for row 192:

| Item | Possible now | After row 192 |
| --- | --- | --- |
| AI on its own address | Yes. ASSISTANT_OLLAMA_URL is a setting: use an internal name such as http://ai.aslms.internal:11434 that points to the pilot VM now, and to the GPU server later (section 6.4). | — |
| Internal names for the database and Redis | Register only. compose.yml sets the database and Redis addresses for each service itself (postgres:5432, pgbouncer:6432, redis:6379), overriding .env, so these names cannot be used by the pilot today. Register db.aslms.internal and redis.aslms.internal in DNS now, pointing to the pilot VM. | The per-role Compose files of row 192 use them; a move then changes only what the name points to. |
| Data on its own disks | Yes. The database volume (in Docker's data area) on one disk and the documents on another (layout below). | — |
| Documents on the data centre's NAS | Not yet. The document store on network storage (NFS) is to be checked for safe writes by row 192. Keep it on its own local disk for now. | Move it to the NAS (chapter 16, step 3). |
| Backups off the VM | Yes, required (section 8.1). | — |

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Disk layout for the 1 TB: OS disk 100 GB (the system and the code in /srv/aslms); disk A about 300 GB mounted at /srv/docker (Docker's data: the database volume, the images and the previous release); disk B about 600 GB mounted at /srv/aslms/data (the documents and cause-list PDFs). Backups on the external share at /mnt/aslms-backups. Names: create the DNS records in the data centre's DNS (not in the VM's /etc/hosts: containers resolve names through the DNS servers, not the host's hosts file).

# 3. Network and security for the pilot VM

## 3.1 Principles

- Only the proxy is reachable by users: HTTPS on 443, and 80 which only redirects to HTTPS. Nothing else is published to the network.

- PostgreSQL, PgBouncer, Redis, ClamAV, the API and the portal process talk only inside Docker's private networks. The proxy cannot reach the API, the database or Redis.

- The monitoring screens (Grafana, Prometheus, Alertmanager, Flower) listen on 127.0.0.1 only and are opened through an SSH tunnel (section 9.4). Ollama on the same VM is never opened in the firewall.

| Direction | From → To | Port | Purpose |
| --- | --- | --- | --- |
| Inbound | Users' network → pilot VM | 443/tcp (and 80/tcp) | The portal (80 redirects to 443) |
| Inbound | Administrators' network → pilot VM | 22/tcp | SSH (recommendation: from the admin network only) |
| Outbound | Pilot VM → court-data gateway | 443/tcp | NAPIX; host from NAPIX_BASE_URL |
| Outbound | Pilot VM → mail relay | SMTP_PORT (default 587) | Sign-in codes, alerts, monitoring alerts |
| Outbound | Pilot VM → ClamAV signature servers | 443/tcp | Unless the mirror or offline mode is used |
| Outbound | Pilot VM → backup storage | As the data centre specifies (e.g. NFS) | Backups off the VM |
| Outbound | Pilot VM → NTP, DNS, package repositories | 123/udp, 53, 443/tcp | Time, names, updates (or the data centre's mirrors) |

The full matrix, including Part 2, is Annexure A.

## 3.2 Inbound

Allow 443/tcp and 80/tcp from the office or users' network only. If the data centre places a load balancer in front of the proxy, set PROXY_TRUSTED_UPSTREAM to its address range (CIDR) so that the real client address reaches the audit log and the throttling. PROXY_BIND (default 0.0.0.0) can restrict the published ports to one interface address.

Docker and firewalld Ports that Docker publishes are opened through Docker's own packet-filter rules, which take effect before firewalld's zone rules for incoming traffic. Restrict 443 and 80 at the data centre's network firewall, or with PROXY_BIND, not with firewalld alone. The monitoring ports are bound to 127.0.0.1 by compose.yml and are never reachable from outside.

## 3.3 Outbound

Court-data gateway (NAPIX). The VM calls the gateway over HTTPS at the host in NAPIX_BASE_URL (the value in .env.example; the owner confirms it). Only the worker and the api call it, and only while the master switch is on. The credentials are supplied by the owner and entered by name in .env: NAPIX_CLIENT_ID, NAPIX_CLIENT_SECRET, NAPIX_DEPT_ID, NAPIX_AUTH_KEY. Whether the gateway requires the data centre's outbound (NAT) address to be registered is not recorded in the repository: confirm it with the owner (Annexure D).

Mail relay. Every sign-in sends a 6-digit code by e-mail. Use the State's government relay (SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASSWORD, SMTP_STARTTLS, SMTP_FROM) or a sending service with a verified domain. With APP_ENV=prod the preflight refuses the console mail backend, an unconfigured backend and test-only "sandbox" services. Alertmanager uses the same relay.

Virus signatures. ClamAV downloads signatures over the internet by default. On a closed network use the mirror mode (compose.clamav-mirror.yml with an internal mirror filled by cvdupdate) or the offline mode (compose.clamav-offline.yml, signatures imported at least weekly with sh infra/clamav/import-signatures.sh <folder>); both are added to COMPOSE_FILE.

Packages and images. Installing Docker and the operating-system packages needs the Rocky Linux and Docker repositories (or the data centre's mirrors). ASLMS images are built once outside the data centre and brought in as files (section 5.5), so the VM needs no registry access. A GPU VM also needs NVIDIA's repository and Ollama's installer and model library during installation.

## 3.4 Host name, DNS and the sign-in origin check

ASLMS answers to exactly one address: PORTAL_BASE_URL, for example https://<portal host name>. It is used for links in e-mails, as the only origin the portal accepts for sign-in and every change, and as the only host name the proxy answers to. With APP_ENV=prod the preflight refuses anything that does not start with https://. Create a DNS record for <portal host name> pointing to the VM; tell users to use only that name (by IP address, or another alias, it fails); the certificate must be issued for the same name.

## 3.5 TLS certificates

The proxy reads infra/proxy/certs/fullchain.pem (certificate with its chain) and infra/proxy/certs/privkey.pem. Either a certificate from NIC or the data centre for the portal host name (preferred), or an internal certificate authority made by ASLMS itself (aslms ops make-cert): it writes the server certificate (valid 825 days), its key, ca.crt and ca.key; ca.crt is installed once as a trusted root on every user PC, and ca.key must be moved off the VM, because it can sign certificates that every user PC trusts. Commands in section 5.4. The CertExpiring alert fires 21 days before expiry.

## 3.6 Administrative access

Recommendation (not defined by ASLMS; the data centre may choose otherwise) SSH with keys only, no direct root login, from the administrators' network or a jump host only; named administrator accounts. Membership of the docker group gives root-equivalent control of the VM; grant it only to the named administrators who operate ASLMS. Monitoring screens only through SSH tunnels. Release and update files only through the approved route, with their checksums or signature verified.

# 4. Preparing the VM (Rocky Linux 9)

These steps prepare the pilot VM. Part 2 uses the same steps for each of its VMs. Vendor commands below are taken from the vendors' official installation instructions as at October 2026; check them against the vendors' current pages at install time.

## 4.1 The operating system

ASLMS runs entirely in Docker containers; the host only runs Docker, the firewall and, with a GPU, the NVIDIA driver. Owner's decision (27 October 2026): Rocky Linux 9. It is free and compatible with Red Hat Enterprise Linux, so every step in this guide, and the planned installer, apply unchanged to RHEL 9 if the data centre provides it, and to AlmaLinux 9. Match the major version to the RHEL the data centre offers: 9 is expected; if the data centre is on RHEL 10, Rocky Linux 10 would be used and the vendor commands rechecked (Annexure D).

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Install the Minimal Install environment (no desktop) with the SSH server on the OS disk; leave the data disks unpartitioned for section 4.5; keep SELinux in its default enforcing mode.

## 4.2 Updates

# on RHEL 9, register the subscription first (subscription-manager register) sudo dnf -y upgrade sudo dnf install -y dnf-automatic # in /etc/dnf/automatic.conf set: upgrade_type = security and apply_updates = yes sudo systemctl enable --now dnf-automatic.timer sudo reboot # after the first full upgrade

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Apply security updates automatically, but reboot for kernel updates in an evening window (section 8.4); after a reboot follow section 9.1.

## 4.3 Administrator accounts and SSH keys

# for each named administrator sudo useradd -m -s /bin/bash -G wheel <admin> sudo mkdir -p /home/<admin>/.ssh && sudo chmod 700 /home/<admin>/.ssh # public key in /home/<admin>/.ssh/authorized_keys (mode 600, owner <admin>) sudo restorecon -R /home/<admin>/.ssh # /etc/ssh/sshd_config.d/50-aslms.conf: # PermitRootLogin no # PasswordAuthentication no sudo systemctl restart sshd

After Docker is installed (section 4.6): sudo usermod -aG docker <admin> for the administrators who operate ASLMS.

## 4.4 Time synchronisation (chrony)

sudo dnf install -y chrony # in /etc/chrony.conf replace the pool line with: server <data-centre NTP server> iburst sudo systemctl enable --now chronyd chronyc tracking && timedatectl # 'System clock synchronized: yes'

ASLMS sets its own time zone (TIMEZONE=Asia/Kolkata; schedules run in IST). Optionally sudo timedatectl set-timezone Asia/Kolkata so host logs read alike.

## 4.5 Disks

Following the layout of section 2.5 (recommendation): disk A for Docker's data at /srv/docker, disk B for the documents at /srv/aslms/data (mounted in section 5.2), and the backup share at /mnt/aslms-backups.

lsblk # identify disk A and disk B sudo mkfs.xfs /dev/<disk A> && sudo mkfs.xfs /dev/<disk B> # Rocky 9 creates ftype=1 (Docker's overlay2 needs it) sudo mkdir -p /srv/docker echo "UUID=$(sudo blkid -s UUID -o value /dev/<disk A>) /srv/docker xfs defaults,noatime 0 0" ¦ sudo tee -a /etc/fstab sudo systemctl daemon-reload && sudo mount -a && xfs_info /srv/docker ¦ grep ftype # ftype=1 # backup storage outside the VM (example: an NFS share from the data centre's backup system) sudo dnf install -y nfs-utils && sudo mkdir -p /mnt/aslms-backups # add the share to /etc/fstab as the data centre specifies (SELinux option in section 4.8), then: sudo mount -a

The ASLMS containers run as user id 10001; the backup folder must be writable by uid 10001. If the share is NFS with root squashing, ask the data centre to allow uid 10001 to write (Annexure D).

## 4.6 Docker Engine and the Compose plugin

Rocky Linux and RHEL ship Podman and Buildah, which conflict with Docker Engine. Remove them, then install Docker Engine and the Compose plugin from Docker's official RHEL repository (Docker's "Install Docker Engine on RHEL" page). The docker-ce package pulls in container-selinux, the SELinux policy for containers. Do not start Docker until sections 4.7 and 4.8 are done.

sudo dnf remove -y podman buildah runc docker docker-client docker-common docker-latest docker-engine sudo dnf -y install dnf-plugins-core sudo dnf config-manager --add-repo https://download.docker.com/linux/rhel/docker-ce.repo sudo dnf install -y docker-ce docker-ce-cli containerd.io docker-buildx-plugin docker-compose-plugin rpm -q container-selinux # after sections 4.7 and 4.8: sudo systemctl enable --now docker && docker version && docker compose version

## 4.7 Docker data location, log rotation and open files

Every ASLMS container already rotates its logs (json-file, 20 MB × 5) as set in compose.yml.

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Create /etc/docker/daemon.json before Docker first starts:

{ "data-root": "/srv/docker", "log-driver": "json-file", "log-opts": { "max-size": "20m", "max-file": "5" }, "default-ulimits": { "nofile": { "Name": "nofile", "Soft": 65536, "Hard": 65536 } } }

## 4.8 SELinux with Docker

SELinux stays enforcing. Never set it to permissive or disabled to make something work; fix the label instead.

getenforce # Enforcing sudo dnf install -y policycoreutils-python-utils sudo semanage fcontext -a -e /var/lib/docker /srv/docker # Docker's data keeps the labels of /var/lib/docker sudo restorecon -R -v /srv/docker

ASLMS bind-mounts host folders into its containers (./data, BACKUP_DIR, infra/proxy/certs, configuration under infra/, ./backend read-only for the migrate check, docs/specs/pdf read-only). compose.yml does not add the :z / :Z relabelling options, and it must not be edited on the server. Two settings are possible:

| Setting | What happens | Use |
| --- | --- | --- |
| Docker's default (selinux-enabled not set) | The host stays enforcing; the Docker daemon does not apply per-container labels, so the bind mounts work without relabelling. | Works as delivered. |
| Container labels on ("selinux-enabled": true in daemon.json) | Containers run confined as container_t and may use only files labelled container_file_t; the ASLMS folders are labelled persistently (below). Docker labels its own volumes. | Stronger isolation; adopt after a clean trial. |

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Start with Docker's default. Turn container labels on only after a trial (for the pilot, in a maintenance window, with a VM snapshot first) that runs a full day with no SELinux denials. With container labels on, leave monitoring-host off unless tested: node-exporter reads the host's root file system, which a confined container may not do.

sudo semanage fcontext -a -t container_file_t "/srv/aslms(/.*)?" && sudo restorecon -R -v /srv/aslms # NFS backup share: mount option context="system_u:object_r:container_file_t:s0" in /etc/fstab sudo ausearch -m avc -ts recent # check for denials

## 4.9 Host firewall (firewalld)

sudo systemctl enable --now firewalld sudo firewall-cmd --permanent --new-zone=aslms-admin sudo firewall-cmd --permanent --zone=aslms-admin --add-source=<admin network CIDR> sudo firewall-cmd --permanent --zone=aslms-admin --add-service=ssh sudo firewall-cmd --permanent --zone=public --remove-service=ssh sudo firewall-cmd --permanent --zone=public --remove-service=cockpit sudo firewall-cmd --permanent --new-zone=aslms-users sudo firewall-cmd --permanent --zone=aslms-users --add-source=<users network CIDR> sudo firewall-cmd --permanent --zone=aslms-users --add-service=https --add-service=http sudo firewall-cmd --reload && sudo firewall-cmd --get-active-zones

A source network belongs to one zone only; if the admin and users' networks overlap, put the overlap in one zone with both services. Docker places its bridge interfaces in firewalld's docker zone itself. Remember section 3.2: Docker's published ports bypass firewalld's zone rules, so the network firewall is the control that counts for 443 and 80.

## 4.10 Host performance settings

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Storage first. The database's speed depends most on the disk: ask the data centre for fast SSD with good random-I/O performance (IOPS) for /srv/docker. Optionally measure it (below). XFS with ftype=1 for the data disks (Rocky 9 default; checked in section 4.5). tuned: virtual-guest (or throughput-performance), with a small profile on top for the database: low swappiness, transparent huge pages off. On the pilot VM the database is on the same VM, so use it there. Open files: raised for containers in daemon.json (section 4.7). Time: chrony (section 4.4).

sudo dnf install -y tuned && sudo systemctl enable --now tuned sudo mkdir -p /etc/tuned/aslms-db sudo tee /etc/tuned/aslms-db/tuned.conf > /dev/null <<'EOF' [main] summary=ASLMS database host: virtual-guest, low swappiness, no transparent huge pages include=virtual-guest [vm] transparent_hugepages=never [sysctl] vm.swappiness=10 EOF sudo tuned-adm profile aslms-db && tuned-adm active cat /sys/kernel/mm/transparent_hugepage/enabled # [never] sysctl vm.swappiness # 10 # optional one-minute random read/write test of the database disk (removes its test file) sudo dnf install -y fio sudo fio --name=aslms --filename=/srv/docker/fio.test --size=2G --rw=randrw --bs=8k --iodepth=32 --direct=1 \ --ioengine=libaio --runtime=60 --time_based && sudo rm -f /srv/docker/fio.test

Setting transparent huge pages in the tuned profile, rather than on the kernel command line, keeps tuned from switching them back on.

## 4.11 Hardening basics

Recommendation (not defined by ASLMS; the data centre may choose otherwise) SELinux enforcing; firewalld zones; sudo systemctl disable --now cockpit.socket and any other unused service. System logs to the data centre's collector if one exists; the data centre's own baseline (for example CIS for the RHEL 9 family) where it does not conflict with Docker. A VM snapshot after this chapter, before installing ASLMS.

ASLMS's own container hardening is in compose.yml: no-new-privileges on every service, every Linux capability dropped by the application services, the backend running as uid 10001.

# 5. Deploying ASLMS on the pilot VM

This chapter follows the runbook's "First installation". Complete chapter 4 first. The planned installer will do it for you (chapter 7).

## 5.1 The release and the application folder

The repository does not yet define how a data centre receives the code. The runbook says "clone the repository" (or copy a new release) and supports VMs without registry access through docker save / docker load. Numbered release files are planned (row 192; section 8.2).

Recommendation (not defined by ASLMS; the data centre may choose otherwise) The owner supplies a release archive (a tarball of a tagged commit of main) together with the images built from the same commit (section 5.5), brought in through the approved route. (Alternatively, with access to the owner's private GitHub repository, a read-only deploy key and git clone.) Keep the folder name aslms: Compose names the images and containers after the folder (aslms-api, aslms-pgbouncer-1), and the runbook's commands use those names.

sudo mkdir -p /srv/aslms && sudo chown <admin>:<admin> /srv/aslms sha256sum -c <release archive>.sha256 tar -xzf <release archive> -C /srv/aslms sudo restorecon -R /srv/aslms

## 5.2 The documents disk, data folders and their owner

cd /srv/aslms mkdir -p data infra/proxy/certs echo "UUID=$(sudo blkid -s UUID -o value /dev/<disk B>) /srv/aslms/data xfs defaults,noatime 0 0" ¦ sudo tee -a /etc/fstab sudo systemctl daemon-reload && sudo mount -a && df -h /srv/aslms/data mkdir -p data/store sudo chown -R 10001:10001 data infra/proxy/certs /mnt/aslms-backups sudo restorecon -R data infra/proxy/certs

The document store must be writable by uid 10001, or init stops with the store-check message.

## 5.3 Creating .env

All settings come from /srv/aslms/.env, created from .env.example. .env holds secrets: never print it, never copy it into a ticket or e-mail, never commit it.

cd /srv/aslms && cp .env.example .env && chmod 600 .env

Generate each secret separately with openssl rand -hex 32 (the runbook's method); every value must be different. Hex is required: several values may contain only letters, digits, _ or -, and the Redis password goes into a URL unencoded. The loop writes them straight into .env so they never appear on screen:

cd /srv/aslms for v in POSTGRES_PASSWORD ASLMS_APP_PASSWORD ASLMS_READONLY_PASSWORD REDIS_PASSWORD \ ASLMS_JWT_SECRET GRAFANA_ADMIN_PASSWORD; do sed -i "s¦^$v=.*¦$v=$(openssl rand -hex 32)¦" .env done sed -i "s¦^FLOWER_BASIC_AUTH=.*¦FLOWER_BASIC_AUTH=ops:$(openssl rand -hex 32)¦" .env grep -cE '^(POSTGRES_PASSWORD¦ASLMS_APP_PASSWORD¦ASLMS_READONLY_PASSWORD¦REDIS_PASSWORD¦ASLMS_JWT_SECRET¦GRAFANA_ADMIN_PASSWORD¦FLOWER_BASIC_AUTH)=.+' .env # 7

Then set the remaining values with an editor:

| Variable | Set to | Notes |
| --- | --- | --- |
| APP_ENV | prod | Exactly, lower case; any other value stops every service. Strict preflight, JSON logs, no console mail, no API documentation. |
| COMPOSE_FILE | compose.yml | Never compose.dev.yml. Add compose.clamav-mirror.yml or compose.clamav-offline.yml (separated by :) on a closed network. |
| COMPOSE_PATH_SEPARATOR | : | As in the example. |
| COMPOSE_PROFILES | monitoring (or monitoring,monitoring-host) | Preflight refuses a production stack without monitoring. |
| PORTAL_BASE_URL | https://<portal host name> | Section 3.4. |
| ASLMS_SUPERADMIN_EMAIL, ASLMS_SUPERADMIN_PASSWORD | First Super Administrator's e-mail and a temporary password | Section 5.8. 10+ characters with a letter and a digit; cleared after the first sign-in. |
| MAIL_BACKEND, SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASSWORD, SMTP_STARTTLS, SMTP_FROM, SMTP_FROM_NAME | The mail relay | MAIL_BACKEND=smtp (or auto); SMTP_FROM on a verified domain. |
| OPS_ALERT_EMAIL | Mailbox for monitoring alerts | Design default: the Super Administrator's mailbox. |
| NAPIX_CLIENT_ID, NAPIX_CLIENT_SECRET, NAPIX_DEPT_ID, NAPIX_AUTH_KEY | From the owner | Secrets. Other NAPIX_* values as in the example unless the owner says otherwise. |
| NAPIX_ENABLED | leave false | Never true in any file (section 9.1). |
| BACKUP_DIR | /mnt/aslms-backups | Outside the VM (section 8.1). |
| PG_SHARED_BUFFERS, PG_EFFECTIVE_CACHE_SIZE | As in section 2.2 | Defaults assume 8 GB. |
| PROXY_BIND, PROXY_TRUSTED_UPSTREAM | Only if needed | Section 3.2. |
| COOKIE_SECURE | true | Preflight refuses false in production. |
| ASSISTANT_MODE | off for now | ollama once row 188 is merged (chapter 6). |

DATABASE_URL_SYNC, ASLMS_MIGRATE_URL and REDIS_URL in the example are for host-run development commands; Compose builds its own addresses from the passwords. Annexure B lists every variable group.

## 5.4 The TLS certificate

From NIC or the data centre: copy the certificate with its chain to infra/proxy/certs/fullchain.pem and the key to infra/proxy/certs/privkey.pem; sudo chown 10001:10001 infra/proxy/certs/* && sudo restorecon -R infra/proxy/certs.

Internal CA:

cd /srv/aslms docker compose run --rm --no-deps -v ./infra/proxy/certs:/certs init \ aslms ops make-cert --host <portal host name> --ip <VM address> --out /certs

- Distribute infra/proxy/certs/ca.crt to every user PC as a trusted root (Windows: Install Certificate, Local Machine, "Trusted Root Certification Authorities"; or the department's desktop management).

- Move `ca.key` off the VM to safe offline storage, and remove it from the VM.

## 5.5 The images

The owner builds every image once on a connected build machine from the same commit as the release, saves them, and brings the archive in (runbook section 8). The runbook's example list names the core images; with the monitoring profile the monitoring images and the two other built images are needed too. The complete list from compose.yml:

# owner, on the build machine, in a checkout of the release, folder named aslms docker compose build && docker compose --profile ops build migrate && docker compose --profile monitoring build docker compose --profile monitoring pull docker save -o aslms-images.tar \ postgres:16.15 redis:7.4.10-alpine nginx:1.28-alpine clamav/clamav:1.5.4 \ aslms-init aslms-api aslms-worker aslms-scheduler aslms-web aslms-backup aslms-migrate \ aslms-pgbouncer aslms-ops-exporter \ prom/prometheus:v3.7.2 prom/alertmanager:v0.29.0 grafana/grafana:12.2.1 mher/flower:2.0.1 \ quay.io/prometheuscommunity/postgres-exporter:v0.18.1 oliver006/redis_exporter:v1.78.0 \ quay.io/prometheuscommunity/pgbouncer-exporter:v0.12.1 # add prom/node-exporter:v1.10.2 and gcr.io/cadvisor/cadvisor:v0.52.1 for monitoring-host sha256sum aslms-images.tar > aslms-images.tar.sha256 # administrator, on the pilot VM sha256sum -c aslms-images.tar.sha256 && docker load -i aslms-images.tar

If the VM can reach the registries, the runbook's alternative is to build on the VM: docker compose build and docker compose --profile ops build migrate (a plain build skips the migrate image). Either way the code and the images must be the same release: migrate refuses (exit 5) an image built from other code (section 8.2).

## 5.6 The preflight check

aslms ops preflight names any missing, short, default or repeated secret (the variable, never the value); with APP_ENV=prod an error stops the start. It runs as the first step of init on every start. Run it once by hand:

cd /srv/aslms docker compose run --rm --no-deps init aslms ops preflight # expected: preflight passed (APP_ENV=prod, N warning(s))

Fix every error in .env. A warning that ASLMS_SUPERADMIN_PASSWORD is set is expected until section 5.8 is finished.

## 5.7 First start

On a fresh, empty database init runs the preflight and the store check, migrates the database to the current version, sets the database role passwords and seeds the reference data; then every service starts. The first start is with court data off:

cd /srv/aslms NAPIX_ENABLED=false docker compose up -d --wait docker compose ps # every service running/healthy; init exited 0 docker compose logs init # preflight passed, store-check ... writable, seed

ClamAV's first signature download takes several minutes; until then uploads answer 503 scanner_unavailable. If init stops, see section 9.9; if a container cannot read a mounted folder, sudo ausearch -m avc -ts recent (section 4.8). init migrates only an empty database; every later version is upgraded by the explicit migrate step (section 8.5).

## 5.8 The first Super Administrator

With ASLMS_SUPERADMIN_EMAIL and ASLMS_SUPERADMIN_PASSWORD set, init (the seed) creates the first Super Administrator. Alternatively, on a system that has none (the password is prompted for, not echoed):

docker compose exec api aslms users create-super-admin --email <address>

- The Super Administrator opens https://<portal host name>/, signs in with the e-mail and the temporary password, and enters the 6-digit code e-mailed to them.

- At the first sign-in the portal requires a new password and confirmation of the profile, including a mobile number.

- Remove the value of ASLMS_SUPERADMIN_PASSWORD from .env (preflight warns while it is set).

- Apply it, carrying the switch as it is now: NAPIX_ENABLED=false docker compose up -d --wait.

Departments, offices, administrators and users are then set up in the portal's Administration screens (outside the scope of this guide).

## 5.9 Checks after the first start

cd /srv/aslms docker compose ps docker compose exec api aslms alerts test-mail --to <your address> # mail relay delivers docker compose exec api aslms documents scan-check # ClamAV refuses the EICAR test file docker compose exec backup aslms ops backup # first backup, to the share outside the VM docker compose exec backup aslms ops restore-check # restore check passes docker compose exec api aslms system-health # the ASLMS service checks docker compose exec api aslms data-health # queue, jobs, mail, court-data health docker compose exec api aslms data-load status # the backdated load (empty at first) sudo ausearch -m avc -ts today # no SELinux denials

- From a user PC: https://<portal host name>/ loads with a trusted certificate; http:// redirects; the address by IP is refused.

- System Health screen (/system, Super Administrator): the ASLMS service cards are green; opening it makes no court call.

- Monitoring (SSH tunnel, section 9.4): Grafana's "ASLMS overview" shows live figures; every Prometheus target is up.

- Ports: from another machine only 443 and 80 answer (5432, 5433, 6379, 6432, 8000, 3000, 3310 and 11434 closed).

## 5.10 Turning on court data and the backdated collection

When the checks pass and the owner authorises it, turn court data on. This recreates api and worker with the switch; every later up must carry it:

cd /srv/aslms NAPIX_ENABLED=true docker compose up -d --wait

The daily cycle then runs by itself (section 9.6). The database starts empty and fills only from the court's data, user searches and department discovery. To collect the past, the Super Administrator starts the backdated collection on the Data Collection screen (Automatic Collection, Load Control), or by command with the start date the owner chooses (the development system loads from 1 January 2025):

docker compose exec api aslms data-load start --from <YYYY-MM-DD> --to <yesterday, YYYY-MM-DD> docker compose exec api aslms data-load status docker compose exec api aslms data-load pause --reason "<why>" # and: aslms data-load resume

The gateway allows about 1,000 calls per one-hour quota window and ASLMS keeps a reserve for the daily cycle and people's searches, so a long history takes days to weeks. Pause and resume from the screen or the command; do not stop the worker for that. Before go-live, complete section 10.2.

# 6. The Case Assistant on the pilot VM

Available once backlog row 188 (assistant-ollama) is merged The design is approved (27 October 2026) and its code is being built. Until it is merged, leave ASSISTANT_MODE=off. The GPU driver and Ollama can be installed now. The setting names in section 6.6 come from the approved design and the build branch's .env.example; they are not yet on main. This chapter will be checked against the runbook's section "The local Case Assistant model (Ollama)" once merged.

## 6.1 What runs, and the rules

SourceTrace remains the intended AI (not available yet). Until it is, the Case Assistant may be answered by a local model served by Ollama on the pilot VM itself. ASLMS keeps the search and the citation checks; the model only writes the answer from the numbered sources it is given. No model runs inside ASLMS's own containers: Ollama runs on the host (or, optionally, as its own container, section 6.4).

Rules for the local model Never a cloud model. A model name or tag containing cloud, or an address on ollama.com, is refused by the preflight (no_cloud_model, fatal). Never run `ollama signin` and never set `OLLAMA_DEBUG` (it logs prompts, which can hold a case's notes and remarks). Never open 11434 in the firewall. In production the model's address must be loopback, private or link-local.

## 6.2 NVIDIA driver (if the VM has a GPU)

From NVIDIA's official CUDA repository for RHEL 9, following NVIDIA's driver installation guide (Rocky 9 and AlmaLinux 9 use the same repository). Vendor commands below are taken from the vendors' official installation instructions as at October 2026; check them against the vendors' current pages at install time. Depending on the driver generation, NVIDIA's guide installs the open kernel modules (nvidia-open, or the module stream nvidia-driver:open-dkms) or the proprietary ones (nvidia-driver:latest-dkms).

sudo dnf install -y epel-release # RHEL 9: the EPEL release package from Fedora sudo dnf config-manager --set-enabled crb # RHEL 9: codeready-builder-for-rhel-9-x86_64-rpms sudo dnf install -y kernel-devel-matched kernel-headers dkms sudo dnf config-manager --add-repo https://developer.download.nvidia.com/compute/cuda/repos/rhel9/x86_64/cuda-rhel9.repo sudo dnf clean expire-cache sudo dnf install -y nvidia-open # or: sudo dnf module install -y nvidia-driver:open-dkms sudo reboot nvidia-smi # the GPU, the driver version and its memory

With Secure Boot on, the DKMS module must be signed with an enrolled key (NVIDIA's guide; agree the policy with the data centre). SELinux stays enforcing.

## 6.3 Install Ollama

Ollama 0.40 or later, with Ollama's official Linux installer (it installs the ollama command and a systemd service running as the ollama user). To pin a version (the exact version is confirmed in the owner's live check of row 188):

curl -fsSL https://ollama.com/install.sh ¦ OLLAMA_VERSION=<version 0.40 or later> sh ollama --version && systemctl status ollama

## 6.4 Where Ollama listens on the same VM

| Choice | Settings | Notes |
| --- | --- | --- |
| A. The VM's private address under an internal name (recommended: ready to scale) | Ollama: OLLAMA_HOST=<VM private address>:11434. ASLMS: ASSISTANT_OLLAMA_URL=http://ai.aslms.internal:11434, with a DNS record pointing to the VM. | Not opened in the firewall, so only the VM's own containers reach it. Moving the model to a GPU server later changes only the DNS record (chapter 16). |
| B. The design's default | Ollama: OLLAMA_HOST=172.17.0.1:11434 (the Docker bridge, as the runbook says for Linux). ASLMS: the default ASSISTANT_OLLAMA_URL=http://host.docker.internal:11434 (extra_hosts on api and init). | Never 0.0.0.0 on a host with a public address. |
| C. Ollama as a Compose service | Profile ollama with ASSISTANT_OLLAMA_URL=http://ollama:11434; on a GPU add compose.ollama-gpu.yml to COMPOSE_FILE (needs the NVIDIA Container Toolkit). | Optional in the design; no published port; model pulled with docker compose exec ollama ollama pull qwen3.5:4b. |

For choice A or B, set the listening address and the keep-alive and parallel settings (parallel must equal ASSISTANT_OLLAMA_SLOTS, default 1):

sudo systemctl edit ollama [Service] Environment="OLLAMA_HOST=<VM private address>:11434" Environment="OLLAMA_KEEP_ALIVE=-1" Environment="OLLAMA_NUM_PARALLEL=1" # then: sudo systemctl daemon-reload && sudo systemctl restart ollama && sudo systemctl enable ollama

Traffic from the containers to the host arrives through Docker's bridge interfaces, which Docker places in firewalld's docker zone; the public zones keep 11434 closed. Check from inside the api container in section 6.5.

## 6.5 Pull the model and test it

export OLLAMA_HOST=<VM private address>:11434 ollama pull qwen3.5:4b # or the model named in ASSISTANT_OLLAMA_MODEL ollama list curl -s http://<VM private address>:11434/api/chat -d '{"model":"qwen3.5:4b","stream":false,"think":false, "keep_alive":-1,"messages":[{"role":"user","content":"Reply with the single word: ready"}]}' curl -s http://<VM private address>:11434/api/ps # size_vram equal to size: fully on the GPU # from inside the api container (after the stack is running): docker compose exec api python -c "import urllib.request;print(urllib.request.urlopen('http://ai.aslms.internal:11434/api/version').read())"

Pulling a model downloads it from Ollama's model library (outbound HTTPS during installation, or the model files copied in); it is not a sign-in. The first call loads the model (up to about two minutes).

## 6.6 Point ASLMS at the model

| Variable (.env) | Value | Meaning |
| --- | --- | --- |
| ASSISTANT_MODE | ollama | Off / preview / sourcetrace / ollama; ollama is allowed in production |
| ASSISTANT_OLLAMA_URL | http://ai.aslms.internal:11434 (choice A) | Loopback, private or link-local in production |
| ASSISTANT_OLLAMA_MODEL | qwen3.5:4b | Any Ollama model held locally; never a cloud model |
| ASSISTANT_OLLAMA_KEEP_ALIVE | -1 | Keeps the model loaded |
| ASSISTANT_OLLAMA_SLOTS | 1 | Questions answered at once; equal to OLLAMA_NUM_PARALLEL |
| ASSISTANT_OLLAMA_TIMEOUT_SECONDS, ASSISTANT_TIMEOUT_SECONDS | 30, 45 | The model's share and the whole question's limit |
| Other ASSISTANT_OLLAMA_* | defaults | Context, answer length, sources, history, internal-records limit, hearings |

cd /srv/aslms NAPIX_ENABLED=<true or false, as now> docker compose up -d --wait # recreates api with the new settings docker compose exec api aslms assistant warm && docker compose exec api aslms assistant status

System Health then shows a "Case Assistant Model" card (version, model, loaded, on GPU, kept loaded until; never the address). Questions during a model load answer 503 assistant_loading; when the single slot is busy, 503 assistant_busy.

## 6.7 Without a GPU

On the CPU a 4B model takes roughly 30–90 seconds per answer, longer than the default model limit of 30 seconds, so questions fail with "No answer came within …" unless the limits are raised. Options:

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Raise ASSISTANT_OLLAMA_TIMEOUT_SECONDS (at most 280) and ASSISTANT_TIMEOUT_SECONDS (at most 300) together, keeping both below the portal relay's RELAY_TIMEOUT_SECONDS (default 120), for example 100 and 110. Or use a smaller model (for example qwen3.5:2b): faster, less accurate. Or leave the Case Assistant off until a GPU or SourceTrace is available (preview mode is refused in production).

## 6.8 Changing the model, switching off, SourceTrace later

- Change the model: pull it, set ASSISTANT_OLLAMA_MODEL, recreate the API carrying the switch, then aslms assistant warm.

- Switch off: ASSISTANT_MODE=off and recreate the API the same way; stored answers stay readable.

- SourceTrace later (row 36): ASSISTANT_MODE=sourcetrace with the SOURCETRACE_* settings. SourceTrace receives court orders and court filings only, never notes or internal documents.

# 7. The one-VM installer (aslms-setup)

Planned: backlog row 193 vm-installer, round 1 (not yet built) The owner has asked for an installer for the one VM as well as the manual steps. This chapter describes it as planned; it will be updated when the installer is built. Until then, use chapters 4 to 6 and section 8.5, which remain the reference. The multi-VM roles and the move commands are round 2 (row 194, chapter 15).

## 7.1 What it will be

One program, aslms-setup, run with administrator rights on the pilot VM. It targets Rocky Linux 9 and RHEL 9 (AlmaLinux 9 alike). Its `all-in-one` role installs the whole stack on one VM: the same steps as chapters 4 to 6, in the same order, asking only for what it cannot decide itself. It is planned to be safe to run again (it continues where it stopped), to log every step, and never to print a secret.

sudo ./aslms-setup # install: choose the all-in-one role sudo aslms-setup check # re-check the running system sudo aslms-setup upgrade <update file> # apply an update (section 8.3) sudo aslms-setup rollback # after a failed update with a database change (section 8.6)

## 7.2 The installer's steps

| # | Installer step | What it does | What the administrator answers or prepares | Manual equivalent |
| --- | --- | --- | --- | --- |
| 1 | VM checks | Checks the OS (Rocky / RHEL 9), CPU, memory, disks, GPU, time sync, reach of the court-data gateway and the mail relay | VM as in section 2.2; outbound rules of chapter 3 | Does sections 2.2, 3.3 and 4.4 for you |
| 2 | Base system | Removes Podman and Buildah; installs Docker with the Compose plugin; SELinux labels; firewalld (only HTTPS published); data disks; log rotation | Which disks are disk A and disk B; the admin and users' networks | Does sections 4.5 to 4.9 for you |
| 3 | Host performance settings | tuned profile, low swappiness, transparent huge pages off, open-file limit; checks XFS ftype=1 | Nothing (fast SSD is the data centre's part) | Does section 4.10 for you |
| 4 | Ready to scale | Uses the internal name for the AI service, keeps the database and documents on their own disks, checks the internal names resolve | The DNS records of section 2.5 | Does section 2.5 for you |
| 5 | Backups off the VM | Mounts the backup share and checks uid 10001 can write to it | The share's address and options | Does sections 4.5 and 8.1 for you |
| 6 | Questions | Asks for the portal host name, the mail relay and the certificate | Host name and DNS; relay address, port, user, sender; NIC / data-centre certificate or internal CA | Does sections 3.4, 3.5, 5.3 and 5.4 for you |
| 7 | Secrets and .env | Generates every secret without showing it, writes .env, runs aslms ops preflight | The court-data credentials and the Super Administrator's e-mail, typed in when asked | Does sections 5.3 and 5.6 for you |
| 8 | Images and database | Verifies and loads the release's images, runs the migrate step and init | The release file | Does sections 5.1, 5.5 and 5.7 for you |
| 9 | Start | Starts the stack with NAPIX_ENABLED given only on the command line, never written to a file | Whether court data is switched on now (the owner's decision) | Does sections 5.7 and 5.10 for you |
| 10 | First Super Administrator | Creates the first Super Administrator | The e-mail; they complete the first sign-in | Does section 5.8 for you |
| 11 | Case Assistant on the VM | With a GPU: the NVIDIA driver, Ollama on the private address under the internal name, the model pulled and tested; never a cloud model, never ollama signin. Without a GPU: the CPU, a smaller model, or off | The choice; a reboot for the driver | Does chapter 6 for you |
| 12 | Final checks | Checks the portal page and System Health | Open the portal from a user PC | Does section 5.9 for you |

## 7.3 Check, upgrade and rollback; re-runs and the log

- `check` re-checks the running system (the checks of sections 5.9 and 9.7).

- `upgrade <update file>` applies an update by itself: signature, pre-checks, backup, only the changed parts, the stop / migrate / start order when needed, the switch on the command line, checks, automatic rollback where possible (section 8.3).

- `rollback` restores the pre-migrate backup and starts the previous release's images, on the administrator's yes (section 8.6).

- Re-running is safe: the installer continues where it stopped. The log: every step is logged and no secret printed; where it is kept will be fixed by the row 193 design (Annexure D).

- VMs without internet: an offline bundle with the operating-system packages and the images (manual equivalent: the data centre's mirrors, docker load, ClamAV's mirror or offline mode).

# 8. Backups and updates for the pilot

## 8.1 Backups off the VM, and snapshots

With one VM there is no standby: the backups are the only way back. The backup service writes a backup at minute 30 of every BACKUP_INTERVAL_HOURS hours, IST (00:30, 06:30, 12:30 and 18:30 by default) into BACKUP_DIR, which must be storage outside the VM:

- db/aslms-<date-time>[-tag].dump (the whole database), db/roles-<…>.sql (roles with password hashes: keep it as secret as `.env`), db/manifest-<…>.json (revision, sizes, checksums, row counts);

- store/: an add-only mirror of the document store; status/: last backup, last success, last restore check.

Retention prunes dump sets only, never the store mirror: everything from the last 48 hours, the first set of each day for 14 days, each Sunday for 8 weeks, each 1st of the month for 12 months, and the last 5 pre-migrate sets (BACKUP_KEEP_*). The restore check runs every Sunday at 04:30 IST. Worst-case loss: about 6 hours of work.

docker compose exec backup aslms ops backup [--tag before-something] docker compose exec backup aslms ops backup-status docker compose exec backup aslms ops restore-check

Recommendation (not defined by ASLMS; the data centre may choose otherwise) BACKUP_DIR on a backup share (or a folder the data centre's backup service collects); the data centre copies it off-site at least weekly, encrypted. VM snapshots before every update and every operating-system change, and on a regular schedule agreed with the data centre. A snapshot complements the backups; it does not replace them (a snapshot taken while the database writes may need PostgreSQL's recovery on start). Keep .env and ca.key in secure custody, separately from the backups. Disaster restore: section 9.3.

## 8.2 Releases: patch and feature, and how they are delivered

The owner develops and tests each change on the development machine first, then the data centre applies it. Today the runbook's procedure is used (section 8.5). Numbered releases and signed update files are planned (row 192).

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Patch releases (for example v1.4.1) carry fixes and only the images that changed; most need no database change. Feature releases (for example v1.5.0) carry new functions and may carry migrations. Every release has release notes: changes; new or changed settings (new lines of .env.example); migrations (so whether a maintenance window is needed); one-off steps (for example "everyone signs in again", which the session-timeout change of row 169 needs). Built once: images are built once from the release tag outside the data centre and never rebuilt or edited on the VM. Delivered as one file (for example aslms-1.4.1.update: the changed images saved with docker save, the Compose files, the .env.example changes, a checksum list, signed by the owner), brought in through the approved route. A pull from an approved private registry is an option only if the data centre allows it. Keep the previous release's file and images (about 30 GB) until the new release has run cleanly for a few days.

Existing guard: migrate refuses an image built from other code Runbook section 6 (design followups-oct, decision 26): aslms ops migrate compares the code in its image with ./backend (mounted read-only) and stops with exit 5 ("this image was built from other code than ./backend") before any backup or connection; there is no override. With images loaded by docker load and no source tree, it prints "migrate: no source tree to compare" and continues. The code folder and the images must always come from the same release.

## 8.3 Updating the pilot in two steps (planned, rows 192 and 193)

Planned: patch updates with one file and one command Step 1. Receive one signed update file, for example aslms-1.4.1.update, through the approved route. Step 2. In the window, run sudo aslms-setup upgrade <file> on the pilot VM. Until the installer exists, use the manual procedure of section 8.5.

What the command will do by itself:

- Verify the file's signature and checksums; refuse a file that fails.

- Pre-checks: free disk, every service healthy, the backup storage reachable.

- Backup before any change (the migrate step adds its own pre-migrate backup when the database changes).

- Apply only what changed (table below).

- Start with the court-data switch given on the command line, as it was before.

- Checks: the portal page, System Health, aslms data-load status.

- Rollback: with no database change, a failed check rolls back automatically to the previous images. After a database change, a failed migration undoes itself (migrations run in a transaction); a failed check afterwards stops and offers aslms-setup rollback (restore the pre-migrate backup and the previous images), run on the administrator's yes.

| Kind of update | What the command does | Downtime (expected) |
| --- | --- | --- |
| Portal-only patch | Replaces the portal (web) image; no database step | Seconds |
| Backend patch without a migration | Replaces the backend images, restarts api and worker | About a minute |
| Release with a migration | Stop api, worker, scheduler, web, pgbouncer; migrate; start | 10–20 minutes, planned window |

## 8.4 The maintenance window

Keep away from the scheduled runs (IST, from backend/aslms/jobs/celery_app.py and the backup service): cause lists 06:30 and 18:30, status refresh 20:00, masters 06:00, digests 08:00, disposed refresh 02:30, dedupe 03:00, call-log purge 03:45, weekly sweep Sunday 02:00, discovery Saturday 02:00, backups 00:30 / 06:30 / 12:30 / 18:30, restore check Sunday 04:30.

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Releases with a migration, and reboots: about 21:00–23:00 on a weekday (the 18:30 and 20:00 work is queued in the database and resumes after the start) or a Sunday morning after 09:00. Expected downtime 10–20 minutes. Patches without a database change at any quiet time. Notify users in advance; silence alerts in Alertmanager for the window; take a VM snapshot first.

## 8.5 Updating today: the manual procedure

Upgrade order: load (or build), stop, migrate, start docker compose up never migrates an existing database: when a build needs a newer schema, init exits with code 3 and nothing else starts. Never downgrade by hand.

- Read the release notes. Notify users; silence alerts; take a VM snapshot.

- Manual backup: docker compose exec backup aslms ops backup --tag before-<release>.

- New code: unpack the release into /srv/aslms (keeping .env and data); add any new .env lines named in the release notes.

- Images: sha256sum -c and docker load -i <images file> (or, building on the VM, docker compose build and docker compose --profile ops build migrate).

- Stop: docker compose stop api worker scheduler web pgbouncer.

- Migrate: docker compose --profile ops run --rm migrate (preflight; refuses while an application session is connected; writes and verifies a pre-migrate backup; upgrades; seeds; writes an audit row).

- Start with the switch as before: NAPIX_ENABLED=true docker compose up -d --wait (or NAPIX_ENABLED=false if court data was off).

- Checks: the portal page, System Health, docker compose exec api aslms data-load status, section 10.3; any one-off step from the release notes.

| Exit / message | Meaning | Action |
| --- | --- | --- |
| init exits 3, "database behind head" | An upgrade is needed | Steps 5 to 7 |
| init exits 4, "database newer than this build" | The code is older than the database | Deploy the matching release |
| migrate exits 5, "built from other code than ./backend" | Code and images from different releases | Put matching code and images in place (steps 3 and 4), migrate again |

## 8.6 Rollback

Migrations go forward only, and some refuse a downgrade (a reference-data migration writes append-only audit rows). A rollback is therefore the `pre-migrate` backup restored plus the previous release's images, never alembic downgrade:

- Put the previous release's code back in /srv/aslms and load its images.

- Stop: docker compose stop api worker scheduler web pgbouncer backup.

- Restore: docker compose --profile ops run --rm migrate aslms ops restore --dump /backups/db/aslms-<…>-pre-migrate.dump --roles /backups/db/roles-<…>.sql --confirm-overwrite aslms --store-from /backups/store.

- Start with the switch as before; run the checks.

Without a database change, a rollback is only the previous code and images and a start. Work done between the update and a restore is lost, so decide quickly. A VM snapshot taken before the update is a further fallback.

## 8.7 Without staging: reducing the risk

Recommendation (not defined by ASLMS; the data centre may choose otherwise) Test every release with a database change on the owner's development machine against a recent copy of the data shape, and time its migration there. Apply such releases only in a window, with a snapshot and a manual backup, and with the previous release at hand. Do not run a second ASLMS on the pilot VM as "staging": it would share the court-data allowance, the mail relay and the resources. A staging VM comes with Part 2.

# 9. Operating ASLMS

This chapter applies to the pilot VM and, later, to every VM of Part 2.

## 9.1 Starting, stopping, the switch, and reboots

The court-data switch NAPIX_ENABLED is set only on the command line, never in .env, compose.yml or any other file. Compose passes it to the worker and the api. Every `docker compose up` that creates or recreates a service, even a single one, must carry it, or that service comes back with court data off.

| Task | Command (in /srv/aslms) |
| --- | --- |
| Start or apply .env changes, court data on | NAPIX_ENABLED=true docker compose up -d --wait |
| The same, court data off | NAPIX_ENABLED=false docker compose up -d --wait |
| Recreate one service | NAPIX_ENABLED=<as now> docker compose up -d <service> |
| Restart a service without recreating it (keeps its switch) | docker compose restart <service> |
| Stop everything / see the state | docker compose stop / docker compose ps |
| What the worker sees for the switch | docker compose exec worker printenv NAPIX_ENABLED (also the ops exporter's aslms_napix_switch_on) |

After a VM reboot: Docker starts at boot and restarts the containers (restart: unless-stopped) as they were created, so the switch stays as it was at the last up; init does not run again. Check docker compose ps; if a service is not healthy, NAPIX_ENABLED=<as before> docker compose up -d --wait. Jobs interrupted by the restart are marked interrupted when the worker, scheduler and backup start; never run aslms queue-run by hand during a restart. To pause only the backdated collection, use the Data Collection screen or aslms data-load pause.

## 9.2 Backups

Section 8.1.

## 9.3 Restore check and disaster restore

Restore check: Sunday 04:30 IST, the latest dump is restored into a scratch database, revision and row counts compared, 50 random documents checked against the store mirror, the scratch database dropped. By hand: docker compose exec backup aslms ops restore-check [--dump <file>].

Disaster restore (a new or wiped VM):

- Prepare the VM (chapter 4) and the application folder (sections 5.1 to 5.5) with the same `.env` secrets and the same release as the backup. Do not start the stack.

- Start only the database: docker compose up -d postgres.

- Make sure nothing else runs: docker compose stop api worker scheduler web pgbouncer backup.

- Restore: docker compose --profile ops run --rm migrate aslms ops restore --dump /backups/db/aslms-<…>.dump --roles /backups/db/roles-<…>.sql --confirm-overwrite aslms --store-from /backups/store

- Start with the switch as before: NAPIX_ENABLED=<as before> docker compose up -d --wait.

- Check: the Super Administrator signs in; docker compose exec api aslms ops load-report matches the manifest; the data-health screen loads.

Rehearse it once (for example on a temporary VM) and record the time from empty to signed in.

## 9.4 Monitoring

With COMPOSE_PROFILES=monitoring, Prometheus scrapes every 30 seconds and keeps 30 days, Alertmanager mails alerts to OPS_ALERT_EMAIL through the SMTP_* relay, and Grafana shows "ASLMS overview", "PostgreSQL" and "Redis and Celery". The screens listen on 127.0.0.1 only; open them through an SSH tunnel:

ssh -L 3001:127.0.0.1:3001 -L 9090:127.0.0.1:9090 -L 9093:127.0.0.1:9093 -L 5555:127.0.0.1:5555 <admin>@<VM>

| Screen | Address (through the tunnel) | Sign-in |
| --- | --- | --- |
| Grafana | http://127.0.0.1:3001 | admin / GRAFANA_ADMIN_PASSWORD |
| Prometheus | http://127.0.0.1:9090 | none (loopback only) |
| Alertmanager | http://127.0.0.1:9093 | none (loopback only) |
| Flower | http://127.0.0.1:5555 | FLOWER_BASIC_AUTH |

Test the alert path once: docker compose stop clamav; within about 10 minutes ClamAVDown fires and the e-mail arrives; then NAPIX_ENABLED=<as now> docker compose up -d clamav. Silence alerts during planned work with Alertmanager's "New silence".

| Alert | First action (runbook section 17) |
| --- | --- |
| ServiceDown | docker compose ps, docker compose logs <service>; up -d with the switch. If postgres is down, check disk space first. |
| PortalDown | Check proxy, web, api; docker compose logs proxy names a missing certificate. |
| RedisDown | docker compose logs redis; restart it (nothing durable is lost). |
| ClamAVDown / ClamAVSignaturesOld | docker compose logs clamav; check the signature source. |
| PostgresConnectionsHigh | Find the stuck client in pg_stat_activity before raising PG_MAX_CONNECTIONS. |
| PgBouncerClientsWaiting | SHOW POOLS; long transactions; raise PGBOUNCER_DEFAULT_POOL_SIZE only after finding the cause. |
| CertExpiring | Renew (section 5.4); docker compose restart proxy. |
| DiskLow | BACKUP_DIR, the store, old images, docker system df. Never delete the store or its mirror. |
| WorkerStalled | docker compose logs worker; docker compose restart worker. |
| JobStuck / JobLate | aslms ops repair-jobs --dry-run; docker compose logs scheduler; Flower; the data-health screen. |
| BackupMissing / RestoreCheckMissing | docker compose logs backup; aslms ops backup-status; run by hand once fixed. |
| NapixErrorsHigh | Data-health screen's court-data block; pause the load if the gateway fails. Never change the switch in a file. |
| MailFailing | Sign-in codes may not arrive: aslms alerts test-mail --to <address>; check the relay. |

PgBouncer and the connection budget. api, worker and scheduler reach PostgreSQL through PgBouncer (transaction mode, 6432, never published). The preflight checks NAPIX_REQUEST_SLOTS + 1 + 1 + DB_APART_POOL_SIZE + 4 ≤ PGBOUNCER_DEFAULT_POOL_SIZE (defaults 6 + 1 + 1 + 3 + 4 = 15 ≤ 20). Checks: docker compose exec api psql -h pgbouncer -p 6432 -U aslms_readonly pgbouncer -c "SHOW POOLS" (asks for ASLMS_READONLY_PASSWORD) and docker compose exec api aslms ops pool-check --holders 8 --pages 20 --apart 200 --seconds 30.

## 9.5 Logs

docker compose logs --tail 200 <service> # init, api, worker, scheduler, backup, proxy, clamav ... docker compose logs -f --tail 50 worker sudo ausearch -m avc -ts recent # SELinux denials

With APP_ENV=prod the application logs are JSON, rotated at 20 MB × 5. Secrets never appear in logs. PostgreSQL logs statements slower than 2 seconds and lock waits.

## 9.6 Scheduled jobs

| When (IST) | Job |
| --- | --- |
| 06:00 daily | Court master data |
| 06:30 and 18:30 daily | Cause lists (18:30 also re-checks corrected lists) |
| 20:00 daily | Current status of held cases |
| 02:30 / 03:00 / 03:45 daily | Disposed-case refresh / duplicate-case sweep / court-call log purge (older than 2 years) |
| 08:00 daily | Daily e-mail digests |
| Sunday 02:00 / Saturday 02:00 | Weekly sweep of cases not fully fetched / department discovery |
| Every 2 minutes | E-mail notifications; storing search results |
| Every 5 minutes | Alert event scan; text extraction; next dates from orders; SourceTrace ingestion (sends nothing until a connector exists) |
| Every 15 minutes / hourly at :10 | Rescoring after rule changes / alert date sweep |
| Every 6 hours at :30; Sunday 04:30 | Backup; restore check (backup service) |

## 9.7 Routine checks

| How often | Check |
| --- | --- |
| Daily | Grafana "ASLMS overview" and firing alerts; the data-health screen (queue, jobs, mail, last backup); aslms ops backup-status |
| Weekly | Restore check passed; free disk on the VM and on BACKUP_DIR; the off-site copy and the snapshots; no new SELinux denials |
| Monthly | Certificate expiry (openssl x509 -enddate -noout -in infra/proxy/certs/fullchain.pem); operating-system updates and an evening reboot if needed; old release images beyond the previous one removed |

## 9.8 Secret rotation

| Secret | How (every up -d carries the switch) |
| --- | --- |
| ASLMS_JWT_SECRET | Change in .env, up -d. Everyone is signed out. |
| ASLMS_APP_PASSWORD, ASLMS_READONLY_PASSWORD | Change in .env, up -d; init applies it first. |
| REDIS_PASSWORD | Change in .env, up -d. Redis restarts empty, which is safe. |
| POSTGRES_PASSWORD | First ALTER ROLE aslms PASSWORD '<new>' in psql (runbook section 5), then .env, up -d. |
| Court-data credentials, mail secrets | Change in .env, up -d. |
| GRAFANA_ADMIN_PASSWORD | Change in .env, then docker compose exec grafana grafana cli admin reset-admin-password '<new>'. |
| FLOWER_BASIC_AUTH | Change in .env, up -d flower. |

## 9.9 Common problems

| Symptom | Cause and action |
| --- | --- |
| init exits with a preflight error | The message names the variable (never the value). Fix .env, start again. |
| init stops at the store check | Store not writable by uid 10001: sudo chown -R 10001:10001 ./data/store, start again. |
| A container cannot read or write a mounted folder | SELinux label: sudo ausearch -m avc -ts recent, relabel (section 4.8). Never disable SELinux. |
| preflight fatal: libpq: ... or no_local_model | Wrong image; use the release's images. |
| Uploads answer 503 | ClamAV not ready: docker compose ps clamav, docker compose logs clamav. |
| Sign-in answers 429 throttled | Many sign-ins from one address; if a whole office is refused each morning, raise PROXY_SESSION_RATE / PROXY_SESSION_BURST and restart the proxy. |
| Upload refused 413 too_large | Over UPLOAD_MAX_BYTES (20 MB). |
| No sign-in code arrives | aslms alerts test-mail --to <address>; the MailFailing alert. |
| Portal refused, or sign-in fails with an origin error | Opened by IP or another name; use exactly PORTAL_BASE_URL. |
| A job shows running for hours | aslms ops repair-jobs --dry-run, then without --dry-run. |
| Disk full | BACKUP_DIR (lower BACKUP_KEEP_*, never delete the store mirror), the store, old images, docker system df. |
| The proxy restarts | docker compose logs proxy: a missing certificate file is named. |
| Court data stopped after a restart | A service was recreated without the switch: NAPIX_ENABLED=true docker compose up -d --wait (with the owner's authority). |
| Case Assistant answers 503 or times out | aslms assistant status; systemctl status ollama; on a CPU, section 6.7. |

# 10. Checklists for the pilot

## 10.1 Pre-deployment

☐  Annexure D settled with the data centre and the owner (OS version, addresses, names, certificate, mail relay, gateway registration, backup share, how files are brought in).

☐  Pilot VM created: 16 vCPU, 64 GB RAM, 1 TB fast SSD as OS disk, disk A and disk B; GPU if available.

☐  Chapter 4 done: Rocky Linux 9 updated, accounts and SSH keys, chrony, disks (XFS ftype=1), Docker, SELinux enforcing, firewalld zones, performance settings; snapshot taken.

☐  DNS: the portal host name; internal names ai.aslms.internal, db.aslms.internal, redis.aslms.internal (section 2.5).

☐  Network firewall: 443/80 from the users' network only; SSH from the admin network; outbound to the gateway, the mail relay, the ClamAV source (or mirror / offline), NTP, DNS, the backup share.

☐  Backup share mounted as BACKUP_DIR, writable by uid 10001; off-site copy and snapshot schedule agreed.

☐  Court-data credentials and the Super Administrator's e-mail received securely; release code and images on the VM, checksums verified.

## 10.2 Go-live (from the runbook's pilot go-live checklist)

☐  aslms ops preflight passes with APP_ENV=prod.

☐  Only 443 and 80 reachable from another machine (5433, 6379, 8000, 3000, 3310 and 11434 closed).

☐  TLS from a user PC: certificate trusted, http:// redirects, another host name refused.

☐  Throttling checked (30 quick sign-ins give 429 throttled). EICAR refused through the proxy.

☐  First backup on the share outside the VM and restore check passed; restore drill time recorded.

☐  PgBouncer in the path (SHOW POOLS lists aslms_app traffic; sessions in pg_stat_activity come from pgbouncer).

☐  Monitoring: Prometheus targets up, Grafana overview live, a ClamAVDown test alert reached OPS_ALERT_EMAIL.

☐  No SELinux denials after a full day.

☐  Load counts and the sample check recorded (aslms ops load-report --format md, aslms ops sample-cnrs --seed <n> --format md).

☐  The government mail relay checked with a real sign-in. Super Administrator signed in; ASLMS_SUPERADMIN_PASSWORD cleared; ca.key off the VM.

☐  Court data on with the owner's authority; the backdated collection started if wanted.

☐  Case Assistant (once row 188 is merged): the Case Assistant Model card green, or the Assistant off.

☐  The mapping data for the pilot department entered (owner).

## 10.3 After every update

☐  Release notes read; users notified; snapshot and manual backup taken; previous release at hand.

☐  Code and images from the same release (checksums or signature verified; migrate did not exit 5); a pre-migrate backup exists.

☐  Started with the switch as before; docker compose ps all healthy; init exited 0.

☐  A test sign-in; the portal page, System Health and the data-health screen load; aslms data-load status shows the queue moving.

☐  New settings and one-off steps from the release notes done (for example everyone signing in again).

☐  No new SELinux denials; alert silences removed; users told the window is over.

☐  Previous release kept until the new one has run cleanly for a few days.

# Part 2. Full hosting for about 1,000 users

For after senior management approves the pilot. Prepare VMs when asked; deploy when backlog rows 192 and 194 are built.

- Chapter 11 gives the multi-VM layout, roles and sizes; chapter 12 the network; chapter 13 the preparation of each VM and the AI server.

- Chapter 14 covers the staging VM, releases and patch updates for the full layout; chapter 15 the multi-VM installer (row 194).

- Chapter 16 is the move from the one-VM pilot to the full layout, with no data lost.

- Chapters 4 (Rocky Linux 9 preparation), 8 (updates) and 9 (operating) of Part 1 apply to each VM unless stated otherwise.

Planned: backlog row 192 scale-out-load-test and row 194 (installer round 2) Row 192 will deliver the multi-server Compose files; the code changes that let the API run in several processes on several servers (shared limits, multi-process metrics, a shared document store checked for safe writes); a PostgreSQL standby; numbered releases and signed update files; the move procedure; and a 1,000-user load test. None of this exists yet. Do not split the current compose.yml across servers: the scheduler and worker must run exactly once, and the per-process limits are not yet shared.

# 11. Layout, roles and sizes

Indicative roles and sizes from the owner's infrastructure suggestion of 27 October 2026, to be confirmed by the row 192 design:

| Role | Count | Size (each) | What will run there |
| --- | --- | --- | --- |
| Load balancer / proxy | 2 (or the data centre's own) | Data centre's choice | TLS and distribution to the app servers |
| App server | 2 | 8 vCPU, 16 GB RAM, 100 GB + 30 GB for releases | web and api (4–6 API processes each) |
| Worker server | 1 | 4 vCPU, 16 GB RAM, 100 GB + 30 GB for releases | scheduler, worker, Redis, ClamAV (exactly one scheduler and one worker) |
| PostgreSQL | 2 (main + standby) | 8 vCPU, 32 GB RAM, 500 GB SSD | PostgreSQL with PgBouncer and a streaming standby |
| Shared storage (NAS) | 1 | 1 TB | The document store, shared by the servers |
| AI-model server | 1 | 8–16 vCPU, 64 GB RAM, NVIDIA L4 24 GB | Ollama (or later SourceTrace), private address only |
| Monitoring | 1 | 4 vCPU, 8 GB RAM, 200 GB | Prometheus, Alertmanager, Grafana watching every host |
| Staging | 1 | 8 vCPU, 32 GB RAM, 300 GB SSD, no GPU | Each update first, on a restored production backup |
| Backup storage | 1 | 2 TB | Dumps and the store mirror, separate from all servers; staging restores from it |
| Private image registry (optional) | 0–1 | 2 vCPU, 4 GB RAM, 200 GB | Only if the data centre allows it; not needed for file-based updates |

Total: about 9 VMs plus the GPU server and 1 TB of shared storage. Links between hosts are to be encrypted (row 192).

# 12. Network for the multi-VM layout

| From → To | Purpose | Rule |
| --- | --- | --- |
| Users → load balancer | The portal over HTTPS | 443 (80 redirect) from the users' network |
| Load balancer → app servers | The proxy / portal | Set PROXY_TRUSTED_UPSTREAM to the load balancer's range |
| App and worker servers → PostgreSQL (PgBouncer) | The database | PgBouncer's port, from the app and worker servers only (encrypted, row 192) |
| App servers → worker server | Redis, ClamAV | Their ports from the app servers only (encrypted, row 192) |
| App servers → AI server | Ollama (or SourceTrace) | 11434 from the app servers only |
| App and worker servers → NAS | The document store | As the data centre specifies |
| PostgreSQL main → standby | Streaming replication | Between the two database VMs only |
| Monitoring → every VM | Metrics | Exporter ports from the monitoring VM only |
| Worker (and app) servers → court-data gateway | NAPIX | 443 outbound; never from staging |
| Servers → mail relay | Sign-in codes, alerts | SMTP_PORT; staging only to the test-inbox relay |
| Every VM → NTP, DNS, repositories; admins → every VM | Time, names, updates; SSH | As in Part 1 |

The exact ports and the per-role Compose files come with row 192. Annexure A lists the Part 1 matrix and the Part 2 additions.

# 13. Preparing the VMs and the AI server

For every VM, carry out chapter 4 (Rocky Linux 9, updates, accounts, chrony, disks, Docker, SELinux, firewalld zones for its role, performance settings, hardening). Role notes:

| Role | Notes |
| --- | --- |
| PostgreSQL main and standby | The fastest SSD; the aslms-db tuned profile (section 4.10); Docker's data on the database disk. |
| App and worker servers | About 30 GB extra for the previous release's images and update files; the NAS mounted for the document store (with the SELinux context option of section 4.8). |
| Staging | As an app VM sized for the whole stack; no route to the court-data gateway; mail only to a test inbox (chapter 14). |
| Monitoring | Disk for 30 days of metrics from every host. |
| AI server | No ASLMS stack; the NVIDIA driver and Ollama (below). |

## 13.1 The AI server

The steps are those of chapter 6 (sections 6.2, 6.3 and 6.5), with two differences: Ollama listens on the AI server's private address, and the firewall opens 11434 to the app servers only.

sudo systemctl edit ollama [Service] Environment="OLLAMA_HOST=<AI server private address>:11434" Environment="OLLAMA_KEEP_ALIVE=-1" Environment="OLLAMA_NUM_PARALLEL=<equal to ASSISTANT_OLLAMA_SLOTS>" sudo firewall-cmd --permanent --new-zone=aslms-app sudo firewall-cmd --permanent --zone=aslms-app --add-source=<app server address>/32 # repeat for each app server sudo firewall-cmd --permanent --zone=aslms-app --add-port=11434/tcp sudo firewall-cmd --reload

Ollama has no authentication or TLS of its own: keep it on a private segment reachable only by the app servers (Annexure D: whether this link must be encrypted). The ai.aslms.internal record then points to this server. The 24 GB L4 also allows a larger model than qwen3.5:4b (the owner's choice, ASSISTANT_OLLAMA_MODEL).

# 14. Staging, releases and patch updates

## 14.1 The staging VM

Each update is proved on staging, on production-sized data inside the data centre, before production. Staging is set up like production and restored from the latest production backup before each update (the disaster-restore steps of section 9.3); the data never leaves the data centre.

Staging safety rules The court-data switch stays OFF on staging. It uses the same credentials and would consume production's hourly allowance. Block the gateway from staging at the network as well. E-mail goes only to a test inbox. The restored copy holds real officers' addresses: no alert, digest or sign-in code may reach them. Point the SMTP_* settings at a relay or mailbox that delivers only to a test inbox. AI: the production AI server only out of hours, or none. (Preview mode is refused by the preflight when APP_ENV=prod; Annexure D.)

## 14.2 Releases and the two-step update

Releases, release notes, build-once delivery, the migrate guard and the update kinds are as in sections 8.2 and 8.3. In the full layout the data centre's two steps are:

Planned: rows 192 and 194 Step 1. Receive one signed update file, for example aslms-1.4.1.update. Step 2. Run sudo aslms-setup upgrade <file> on staging; when staging passes, run the same command for production in the window. The command updates each role in the right order, with the database step once.

- Refresh staging from last night's production backup; start it with court data off and e-mail to the test inbox.

- Apply the update on staging; run the checks (section 10.3); time the migration.

- Only when staging passes, apply it to production in the window (section 8.4).

- Rollback as in section 8.6: the pre-migrate backup and the previous images.

# 15. The multi-VM installer

Planned: backlog row 194, installer round 2 (built with row 192 after the pilot is approved) This chapter describes the plan; it will be updated when the installer is built.

## 15.1 Roles on new VMs

On each new VM, sudo ./aslms-setup with its role. Each role does chapter 4 for its VM and installs only its part of ASLMS:

| Role | Installs |
| --- | --- |
| database | PostgreSQL and PgBouncer (main, or standby with replication) |
| app | web and api, behind the load balancer |
| worker | scheduler, worker, Redis, ClamAV (exactly one) |
| ai | NVIDIA driver, Ollama on the private address, the model (chapter 13.1) |
| staging | The whole stack with the staging rules: court data off, e-mail to a test inbox, AI preview or none (section 14.1) |

## 15.2 Guided moves

sudo aslms-setup move ai --to <gpu-vm> sudo aslms-setup move documents --to <nas> sudo aslms-setup move database --to <db-vm> sudo aslms-setup check

Each move runs a check and a backup first and stays undoable until confirmed. The database switch happens only on an administrator's yes in the maintenance window. aslms-setup check confirms the result. Chapter 16 describes the order.

# 16. Moving from one VM to many

Planned: backlog row 192 (procedure) and row 194 (guided moves); after the pilot is approved The move is to be designed, tested and rehearsed on staging before it is used. This chapter describes the planned order.

The move loses no data. Each step changes one part, can be checked, and is rehearsed on the staging VM first. Thanks to the set-up of section 2.5, most steps only change what an internal name points to.

| # | What moves | How | Downtime |
| --- | --- | --- | --- |
| 1 | AI to the GPU server | Install the AI server (chapter 13.1), pull the model, point ai.aslms.internal (or ASSISTANT_OLLAMA_URL) at it, aslms assistant warm | None |
| 2 | Staging VM | Build staging from a backup (chapter 14); rehearse each next step there | None |
| 3 | Documents to the NAS | Background copy of data/store to the NAS, then a short final sync and remount; skip if already on the NAS | Minutes |
| 4 | Database to its own VM | A live replica kept in sync on the database VM, switched over in a short window by pointing db.aslms.internal at it (alternatively backup and restore: 1–2 hours) | About 5–15 minutes |
| 5 | A standby database | A second replica on the standby VM | None |
| 6 | App servers and the load balancer | App servers added behind the load balancer; the original VM becomes an app or worker server; exactly one scheduler and one worker | A short switch of the portal's address |

Total downtime: about one short evening window (step 4, plus the portal switch of step 6 if done the same evening). Each step with downtime follows the maintenance-window rules of section 8.4: snapshot and backup first, users notified, court-data switch carried on every start.

# Annexure A. Port and firewall matrix

### Part 1: the pilot VM

| Port | Service | Bound to / reachable from | Firewall |
| --- | --- | --- | --- |
| 443/tcp | proxy (HTTPS portal) | PROXY_BIND; users' network | Allow from users' network (zone aslms-users) |
| 80/tcp | proxy (redirect only) | PROXY_BIND; users' network | Allow from users' network |
| 22/tcp | SSH | Administrators' network | Zone aslms-admin (recommendation) |
| 3001, 9090, 9093, 5555/tcp | Grafana, Prometheus, Alertmanager, Flower | 127.0.0.1 only | Never open; SSH tunnel |
| 5432, 6432, 6379, 3310/tcp | postgres, pgbouncer, redis, clamav | Docker network only | Never published |
| 8000, 9100, 3000, 9108/tcp | api, its metrics, web, ops-exporter | Docker network only | Never published |
| 11434/tcp | Ollama on the VM (row 188) | VM private address, used by its own containers | Never opened |
| 443/tcp outbound | Court-data gateway (NAPIX_BASE_URL) | From the VM | Allow (outbound address registration: to be confirmed) |
| SMTP_PORT outbound (587) | Mail relay | From the VM | Allow |
| 443/tcp outbound | ClamAV signatures; Rocky, Docker, NVIDIA repositories; Ollama library | From the VM | Allow, or mirrors / offline mode / files copied in |
| NFS (as specified) | Backup share | From the VM | Allow to the backup storage only |
| 123/udp, 53 | NTP, DNS | From the VM | Allow to the data centre's servers |

### Part 2 additions

| Port | Service | From | Firewall |
| --- | --- | --- | --- |
| 443/tcp | App servers' proxy | Load balancer | Allow from the load balancer only |
| PgBouncer port | Database VM | App and worker servers | Allow from them only; encrypted (row 192) |
| Replication | PostgreSQL main → standby | Database VMs | Between them only |
| Redis, ClamAV ports | Worker server | App servers | Allow from them only; encrypted (row 192) |
| 11434/tcp | AI server | App servers | Zone aslms-app |
| Exporter ports | Every VM | Monitoring VM | Allow from it only |
| 443/tcp | Staging portal | Admins and testers | Allow from them only; no outbound to the gateway |
| Registry port (if used) | Private image registry | ASLMS VMs | To be confirmed |

# Annexure B. Environment variables

Names and purpose only; values are never written here. Secret marks a value to generate or receive securely. .env.example documents each with its default and range.

| Group | Variables | Purpose |
| --- | --- | --- |
| Environment | APP_ENV, LOG_LEVEL, TIMEZONE | prod in the data centre; IST |
| Compose | COMPOSE_FILE, COMPOSE_PATH_SEPARATOR, COMPOSE_PROFILES | Files and profiles |
| PostgreSQL | POSTGRES_USER, POSTGRES_PASSWORD (secret), POSTGRES_DB, ASLMS_APP_PASSWORD (secret), ASLMS_READONLY_PASSWORD (secret), PG_SHARED_BUFFERS, PG_EFFECTIVE_CACHE_SIZE, PG_WORK_MEM, PG_MAINTENANCE_WORK_MEM, PG_MAX_CONNECTIONS | Database roles and memory |
| Host-run only | DATABASE_URL_SYNC, ASLMS_MIGRATE_URL, REDIS_URL, POSTGRES_HOST_PORT, API_HOST_PORT, WEB_HOST_PORT | Development; not used by the production stack |
| PgBouncer and budget | PGBOUNCER_MAX_CLIENT_CONN, PGBOUNCER_DEFAULT_POOL_SIZE, PGBOUNCER_MAX_PREPARED_STATEMENTS, DB_APART_POOL_SIZE, DB_APART_POOL_TIMEOUT_SECONDS, NAPIX_REQUEST_SLOTS, NAPIX_REQUEST_WAIT_SECONDS | Pooling and the connection budget |
| Redis | REDIS_PASSWORD (secret) | Redis password |
| Backups | BACKUP_DIR, BACKUP_INTERVAL_HOURS, BACKUP_KEEP_RECENT_HOURS, BACKUP_KEEP_DAILY, BACKUP_KEEP_WEEKLY, BACKUP_KEEP_MONTHLY, BACKUP_KEEP_PREMIGRATE | Where, how often, retention |
| Monitoring | GRAFANA_ADMIN_PASSWORD (secret), FLOWER_BASIC_AUTH (secret, user:password), OPS_ALERT_EMAIL, PROMETHEUS_RETENTION | Logins and alert recipient |
| Proxy | PROXY_BIND, PROXY_HTTPS_PORT, PROXY_HTTP_PORT, PROXY_SESSION_RATE, PROXY_SESSION_BURST, PROXY_API_RATE, PROXY_API_BURST, PROXY_CONN_PER_IP, PROXY_TRUSTED_UPSTREAM | Ports and throttling |
| Sign-in | ASLMS_JWT_SECRET (secret), ASLMS_ACCESS_TOKEN_MINUTES, ASLMS_REFRESH_TOKEN_DAYS, ASLMS_SUPERADMIN_EMAIL, ASLMS_SUPERADMIN_PASSWORD (secret, temporary), OTP_TTL_MINUTES, OTP_MAX_ATTEMPTS, OTP_RESEND_SECONDS, OTP_MAX_PER_HOUR, LOGIN_MAX_FAILURES, LOGIN_LOCK_MINUTES | Tokens, first Super Administrator, codes, lock-out |
| Sessions (once row 169 is merged) | SESSION_IDLE_MINUTES (30), SESSION_WARNING_SECONDS (120), SESSION_MAX_HOURS (12) | Idle sign-out, warning, hard limit |
| Court data (NAPIX) | NAPIX_ENABLED (command line only), NAPIX_CLIENT_ID, NAPIX_CLIENT_SECRET, NAPIX_DEPT_ID, NAPIX_AUTH_KEY (all secret), NAPIX_HASH_KEY, NAPIX_BASE_URL, NAPIX_EST_CODE, NAPIX_STATE_CODE, NAPIX_VERSION, and the NAPIX_* rate, window, reserve, search, fault and advocate-search tunables | Gateway, credentials, quota |
| System health | NAPIX_HEALTH_CHECK_MIN_SECONDS, HEALTH_TEST_*, HEALTH_POOL_ADDRESS, HEALTH_POSTGRES_DIRECT_*, NAPIX_DOCS_DIR, HEALTH_TOKEN_CHECK_MIN_SECONDS, HEALTH_RAW_MAX_BYTES | Live-test limits |
| Documents | STORAGE_DIR, CAUSELIST_DIR, UPLOAD_MAX_BYTES, CLAMAV_HOST, CLAMAV_PORT, CLAMAV_TIMEOUT_SECONDS, TEXT_EXTRACT_BATCH, ATTACHMENTS_MAX_FILES, NOTE_MAX_CHARS, NOTE_DRAFTS_MAX | Store, uploads, scanning |
| SourceTrace | SOURCETRACE_ENABLED, SOURCETRACE_BASE_URL, SOURCETRACE_API_KEY (secret), SOURCETRACE_BATCH, SOURCETRACE_RUN_SECONDS, SOURCETRACE_TIMEOUT_SECONDS, SOURCETRACE_MAX_ATTEMPTS | Off until the connector exists |
| Case Assistant | ASSISTANT_MODE, ASSISTANT_TIMEOUT_SECONDS, ASSISTANT_* limits; once row 188 is merged ASSISTANT_OLLAMA_URL, ASSISTANT_OLLAMA_MODEL, ASSISTANT_OLLAMA_NUM_CTX, ASSISTANT_OLLAMA_NUM_PREDICT, ASSISTANT_OLLAMA_KEEP_ALIVE, ASSISTANT_OLLAMA_TIMEOUT_SECONDS, ASSISTANT_OLLAMA_SLOTS, ASSISTANT_OLLAMA_SLOT_WAIT_SECONDS, ASSISTANT_OLLAMA_SOURCES, ASSISTANT_OLLAMA_SOURCE_CHARS, ASSISTANT_OLLAMA_HISTORY_TURNS, ASSISTANT_OLLAMA_INTERNAL_CHARS, ASSISTANT_OLLAMA_HEARINGS | Engine and limits; no API key for the local model |
| Mail | MAIL_BACKEND, MAILTRAP_API_TOKEN (secret), MAILTRAP_API_URL, SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASSWORD (secret), SMTP_STARTTLS, SMTP_FROM, SMTP_FROM_NAME, MAIL_TIMEOUT_SECONDS | The mail relay (mandatory) |
| Portal | PORTAL_BASE_URL, COOKIE_SECURE, RELAY_TIMEOUT_SECONDS, ASLMS_SUBNET, WEB_IP | Address and private network |
| Alerts, reports, data collection | ALERT_*, COURT_SITTING_TIME, REQUEST_DUE_SOON_DAYS, NOTIFY_*, REPORT_*, DASHBOARD_LIST_SIZE, DATA_LOAD_ESTIMATE_WINDOW_DAYS, NAPIX_DISCOVERY_SHARE, DISCOVERY_FROM_YEAR, NEXT_DATE_*, DISPOSED_REFRESH_*, CAUSELIST_RECHECK_*, NAPIX_CALL_LOG_* | Behaviour limits; defaults normally kept |

# Annexure C. Command reference

Run in /srv/aslms. <switch> means NAPIX_ENABLED=true or NAPIX_ENABLED=false as authorised; it is required on every up.

| Command | What it does |
| --- | --- |
| <switch> docker compose up -d --wait | Start or apply .env changes (init: preflight, migration guard, role passwords, seed) |
| docker compose ps / docker compose logs <service> | State and logs |
| docker compose stop api worker scheduler web pgbouncer | Stop before migrate or a restore |
| sha256sum -c <file>.sha256 / docker load -i <images file> | Verify and load a release's images |
| docker compose build and docker compose --profile ops build migrate | Build on the VM (runbook alternative) |
| docker compose --profile ops run --rm migrate | The explicit upgrade: backup, migrate, seed, audit row |
| docker compose run --rm --no-deps init aslms ops preflight | Check the settings |
| docker compose run --rm --no-deps -v ./infra/proxy/certs:/certs init aslms ops make-cert --host <name> --ip <address> --out /certs | Internal CA and certificate |
| docker compose exec api aslms users create-super-admin --email <address> | First Super Administrator |
| docker compose exec api aslms alerts test-mail --to <address> | Test the mail relay |
| docker compose exec api aslms documents scan-check | ClamAV EICAR test |
| docker compose exec api aslms system-health / aslms data-health | Service checks / queue, jobs, mail, court data |
| docker compose exec api aslms data-load status ¦ start --from --to ¦ pause --reason ¦ resume | The backdated collection |
| docker compose exec backup aslms ops backup [--tag <tag>] / backup-status / restore-check | Backups |
| docker compose --profile ops run --rm migrate aslms ops restore --dump … --roles … --confirm-overwrite aslms --store-from /backups/store | Disaster restore, rollback, staging refresh |
| docker compose exec api aslms ops load-report / sample-cnrs --seed <n> | Load counts, sample check |
| docker compose exec api aslms ops repair-jobs --older-than 6h [--dry-run] | Repair jobs left running |
| docker compose exec api aslms ops pool-check … | Connection-pool check (read-only) |
| docker compose exec ops-exporter aslms ops metrics --once | One reading of the operations exporter |
| docker compose exec api aslms users sign-out --email <address> | Sign a login out everywhere |
| docker compose exec api aslms assistant warm ¦ status (row 188) | Load the local model; show the engine |
| sudo aslms-setup [check ¦ upgrade <file> ¦ rollback] (row 193) | The one-VM installer (planned) |
| sudo aslms-setup move ai¦documents¦database --to <target> (row 194) | Guided moves (planned) |
| getenforce, ausearch -m avc -ts recent, restorecon -R; firewall-cmd --get-active-zones; tuned-adm active; chronyc tracking; xfs_info | Host checks |

# Annexure D. Information to be confirmed

The repository does not settle these points; each is confirmed with the data centre or the owner. Where the guide gives a recommendation, it is noted.

| # | Point | With | Guide's recommendation |
| --- | --- | --- | --- |
| 1 | The operating system's major version: Rocky Linux 9 is the owner's choice (RHEL 9 or AlmaLinux 9 also fit); Rocky Linux 10 if the data centre is on RHEL 10, with the vendor commands rechecked | Data centre / owner | Rocky Linux 9 (section 4.1) |
| 2 | The pilot VM's size, GPU availability, disks and IP addresses | Data centre | Sections 2.2 and 2.5 |
| 3 | Fast SSD class and IOPS for the database disk | Data centre | Section 4.10 |
| 4 | Portal host name; internal names ai., db., redis.aslms.internal in the data centre's DNS | Data centre / owner | Section 2.5 |
| 5 | Certificate source and how ca.crt reaches user PCs | Data centre / owner | NIC or data-centre certificate |
| 6 | Mail relay, sender domain and credentials; for staging (Part 2) a relay delivering only to a test inbox | Data centre / NIC / owner | The State's government relay |
| 7 | Whether the court-data gateway requires the outbound (NAT) address to be registered | Owner / e-Committee | — |
| 8 | How release and update files are brought in (secure transfer through a jump host, or approved media); whether a private registry is allowed | Data centre | File-based delivery (section 8.2) |
| 9 | Access to package repositories (Rocky, Docker, NVIDIA), ClamAV signatures and Ollama's library, or mirrors and offline mode | Data centre | The data centre's mirrors |
| 10 | Backup share type and size, uid 10001 write access (NFS root squashing), SELinux context option, off-site copy, snapshot schedule | Data centre | 2 TB off the VM; snapshots before updates |
| 11 | Whether Docker's container SELinux labels (selinux-enabled) are required by policy | Data centre | After a clean trial (section 4.8) |
| 12 | Acceptable data-loss window (about 6 hours now) | Owner | — |
| 13 | Who receives monitoring alerts | Owner | The Super Administrator's mailbox |
| 14 | Whether the privileged cadvisor (monitoring-host) is allowed | Data centre | — |
| 15 | A load balancer in front of the proxy (PROXY_TRUSTED_UPSTREAM) | Data centre | — |
| 16 | The AI model and timeouts without a GPU; Secure Boot policy for the NVIDIA module; the exact Ollama version (row 188 live check) | Owner / data centre | Section 6.7 |
| 17 | Whether the link to a separate AI server (Part 2) must be encrypted | Data centre | Private segment |
| 18 | AI on staging: preview mode is refused with APP_ENV=prod; the production AI server out of hours, or none | Owner / row 194 design | None, or out of hours |
| 19 | SSH policy, jump host, hardening baseline | Data centre | Sections 3.6 and 4.11 |
| 20 | Start date of the backdated collection; the maintenance window | Owner / data centre | Weekday 21:00–23:00 or Sunday after 09:00 |
| 21 | Where the installer keeps its log; its offline bundle; release numbering and the signing of update files | Rows 192 / 193 design | — |
| 22 | The multi-VM layout, its ports, Compose files and the move procedure; NFS safe writes for the document store | Rows 192 / 194 design | Part 2 is indicative |